Project name- OrangeHRM demo

TEST PLAN – this document highlights the scope, strategy, entry and exit criteria, test environment and tools for testing the OrangeHRM demo (login, signup module and PIM module)

Scope-

  - In this plan the login and signup page and PIM module will get tested.

  - Other modules are not included in this test.

Objectives-

  - Ensure user can login and signup successfully without any errors

  - Ensure there is no data redundancy.

  - Ensure admin have full control of personal information of employees.

  - Finding defects, bugs

Test strategy

- Process testing of functions for system Testing.

- Using decision tables, ECP, BVA and state transition if required.

- Approach-Manual test for data input and functions.

Test Environments and tools

  - OS-Windows

  - Browser-Chrome

  - Testing Tools- MS-excel

Test deliverables

  - Test Plan

  - Test scenarios

  - Test case

  - Bug, defect report

  - Test metric report

Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Product Manager | Checking and validating test plan, scenarios, bug report |
| QA tester | Executing test cases, identifying and reporting bugs, defects to developer |
| Developer | Fix bugs, defects |

Test Schedule and Milestone

| Activity | Start date | End Date |
| --- | --- | --- |
| Test case design | 23-02-2025 | 25-02-2025 |
| Test execution | 25-02-2025 | 28-02-2025 |
| Test Sign off | 1-03-2025 | 1-03-2025 |

Risk and Mitigation Plan

| Risk | Mitigation Strategy, new requirement |
| --- | --- |
| Late build deployment | Increase no of tester for faster testing |
| Unclear Requirement | Review session with client |

Entry Criteria

- Build is deployed in Black Box Testing Environment

- Test cases are approved.

Exit criteria

1.95% of cases passed

2.no p1 or critical bugs, defects should be left.

Test Plan approved by

QA Tester - Ayush Sinha

Project manager - ABC