TEST PLAN – this document highlights the scope, strategy, entry and exit criteria and other things for testing the (Flipkart login and signup page).

Scope-

  - In this the login and signup page will get tested.

  - Product purchase and payment system is not included this testing

Objectives-

  - Ensure user can login and signup successfully without any errors

  - Finding defects, bugs

Test strategy

- Exploratory test to know functions.

- Process testing of functions that will happen for system Testing.

- Approach-Manual test for data input and functions.

Test Environments and tools

  - OS-Windows

  - Browser-Chrome

  - Testing Tools-Jira, ms-excel

Test deliverables

  - Test Plan

  - Test scenarios

  - Test case

  - Bug, defect report

  - Test metric report

Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Product Manager | Checking and validating test plan, scenarios, bug report |
| QA tester | Executing test cases and identifying and reporting bugs, defects to developer |
| Developer | Fix bugs, defects |

Test Schedule and Milestone

| Activity | Start date | End Date |
| --- | --- | --- |
| Test case design | 16-02-2025 | 18-02-2025 |
| Test execution | 18-02-2025 | 20-02-2025 |
| Re-Regression testing | 20-02-2025 | 22-02-2025 |

Risk and Mitigation Plan

| Risk | Mitigation Strategy |
| --- | --- |
| Late build deployment | Increase no of tester for faster testing |
| Unclear Requirement | Review session with client |

Entry Criteria

- Build is deployed in Black Box Testing Environment

- Test cases are approved.

Exit criteria

1.95% of cases passed

2.no p1 or critical bugs, defects should be left.

Test Plan approved by

QA Tester - Ayush Sinha

Project manager - xyz